Guide 3. Final Report APT Project Capstone Course 1. Final APT Project Report

The purpose of this report is for you to describe the most relevant aspects of your APT Project. It is important that you justify the decisions you had to make throughout the process. Below, you will find different fields that you must complete with the requested information, which summarize your APT project and its main results.

| Project name | Ofisync |
| --- | --- |
| Area(s) of performance | - Software Development. - Systems Analysis. - IT Service Management. - Technology Project Management. |
| Competencies | - Manage the configuration of environments, application services, and databases. - Offer IT solution proposals by comprehensively analyzing processes. - Develop software solutions using systematic development and maintenance techniques. - Build scalable data models. - Program queries or routines to manipulate information in the database. - Build programs and routines of varying complexity using good coding practices. - Perform quality testing on both products and processes. - Build the architectural model of the systemic solution. - Implement comprehensive systemic solutions to automate business processes. - Resolve systemic vulnerabilities and comply with security standards. |

| Contents of the final report |  |
| --- | --- |
| 1. Relevance of the APT project | - Problem and relevance: The project sought to address the lack of digitization and automation in the daily management of common expenses, reservations, logs, and access in building administration. It is relevant to the field of work because it aligns with current trends in digital transformation, automation, and smart services, modernizing processes that many communities still perform manually or with non-specialized software. - Location and Context: The situation is mainly located in the Metropolitan Region of Chile, in districts with a high concentration of office buildings (such as Las Condes, Providencia, Huechuraba, Vitacura) and residential buildings (Santiago Centro). - Impact: It directly impacts: - Building administrators. - Cleaning workers and janitors. - Tenants (customers). - Value Contribution: The value contribution was to modernize and automate administration, optimizing operational efficiency, improving the user experience, and ensuring traceability through a centralized, multi-platform system. |
| 2. Objectives | General Objective: To develop a multi-platform system consisting of a web portal and a mobile application that modernizes and automates the administration of office buildings by digitizing processes, optimizing resources, and improving the experience of all users involved. Specific Objectives: - Reduce administrative errors by digitizing and automating key processes (common expenses, reservations, logs). - Develop a web portal with different views for administrators, janitors, and cleaning staff. - Develop a customer-oriented mobile application for expense inquiries, receipt uploads, and reservations. - Ensure real-time synchronization between platforms through a centralized database in the cloud. - Implement agile methodologies to ensure efficient development management. - Implement secure authentication and data storage systems. |
| 3. Methodology | Methodology Used: The agile Scrum methodology was used. - Roles: Clear roles were defined (Product Owner, Scrum Master, Developers, DBA, QA). - Procedures: The work was organized into Sprints (development cycles), with daily synchronization meetings (Daily Scrum), planning (Sprint Planning), and retrospectives at the end of each cycle for continuous improvement. Relevance: This methodology was relevant because it ensured frequent and functional deliveries aligned with customer needs. It also provided the flexibility needed to adapt to unforeseen changes—such as the |

|  | change in technology stack—without losing momentum or restructuring the overall schedule. |
| --- | --- |
| 4. Development | Stages and Activities: - Initial configuration: Development environments (Docker) and centralized database (PostgreSQL). - Sprint 1 (Foundational): Development of the common expenses module (Web) and reservations module (Mobile), along with initial testing. - Sprint 2 (Core Functionalities): Development of inventories, receipt uploading, and expense queries. - Sprint 3 (Closure and Integration): Digital log, Login/Auth, final integration of modules, and complete regression and usability testing. Facilitators: - Teamwork and communication: The harmonious coordination of the group allowed us to face challenges in a coordinated manner. - Scrum Methodology: Provided flexibility in the face of change. - Proactivity: The team's self-training capacity allowed technical questions to be resolved independently. Difficulties: - Technological compatibility: The technologies originally planned (Django and Ionic) presented compatibility and integration problems. - Testing implementation: Configuring and running tests with Jest and React was more complex than estimated, requiring more learning time. Adjustments Made: To address compatibility difficulties, a significant change was made to the technology stack (technical adjustment), validated through research and self-training: - Django was replaced by Node.js/Express for the backend and React/Vite for the web frontend. - Ionic was replaced by React Native/Expo for the mobile application. - Extra time was allocated for research and learning Jest to comply with testing. |
| 5. Evidence | To visualize the development and final result, the key evidence is: - Fully Functional System: The deployed software integrates the web portal and mobile app with the centralized database. - Code Repository: Evidence of program construction using best practices (MVC structure in backend, components in React). Repository Link - Scrum Documentation: - Product Backlog: Total scope of the project. - Sprint Backlogs: Detailed planning by cycle. - Retrospective Minutes: Evidence of continuous improvement and adaptation of the team. - Testing Reports: Results of unit tests (Jest), integration tests, and manual tests that guarantee quality. |

| 6. Professional interests and projections | - Reflection on interests: The development of the OfiSync project confirmed and strengthened my interest in full stack development and systems architecture. Having to migrate from one technology (Django/Ionic) to another (MERN Stack and React Native) validated the ability to adapt and the interest in mastering multiple areas of development (frontend, backend, databases). It also reinforced the value of agile methodologies not only as theory but as a vital practical tool for managing real projects. - Career prospects: Based on this project, career prospects are oriented toward roles as a Full Stack Developer or Software Engineer, with the ability to lead technical and architectural decisions. There is an interest in continuing to delve deeper into JavaScript ecosystems (React, Node) and the implementation of scalable architectures in the cloud (AWS, VPS), as well as in the agile management of development teams. |
| --- | --- |